━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

EHB TECHNOLOGIES (PVT.) LTD.

Education · Health · Business

MASTER DEVELOPMENT PLAN

Version 1.0 — 2026-04-14

| Specification: | 83 Sections — 100% Complete |
| --- | --- |
| Current Build: | ~30% → Target 100% |
| Timeline: | 40 Weeks (5 Phases) |
| Team Model: | AI-Led + 2-3 Junior Developers |
| Total Pages: | 237 Frontend Pages |
| Total APIs: | 313 API Endpoints |
| Total DB: | 42 Database Collections |
| Skills: | 12 AI Development Skills |
| Planning: | 100-Year Scalability |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

CONFIDENTIAL — INTERNAL USE ONLY

TABLE OF CONTENTS

1.  Executive Summary

2.  Development Philosophy

3.  Team Structure & AI Automation

4.  Technology Architecture

5.  12 AI Development Skills

6.  Auto-Working .md Files

7.  PHASE 1: Core Trust Engine (Weeks 1-8)

PSS — Personal Security System

STL — Service Trust Level

DMO — Decentralized Management Office

Wallet System

8.  PHASE 2: Marketplace & Services (Weeks 9-16)

GoSellr Marketplace

JPS, CRB, Affiliate

9.  PHASE 3: Franchise & Mobile (Weeks 17-24)

4-Level Franchise Dashboards

Rider System & Notifications

Mobile App Foundation

10.  PHASE 4: AI Layer & Expansion (Weeks 25-32)

11.  PHASE 5: Blockchain & Global Scale (Weeks 33-40)

12.  Grand Total Summary

13.  Security Architecture

14.  100-Year Scalability Plan

15.  Risk Management

16.  Quality Assurance

17.  Deployment Strategy

18.  Budget & Timeline

19.  Next Steps — Immediate Actions

Created: 2026-04-14

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 1. Executive Summary

EHB Technologies is building a global super-app that unifies 32 industries under one AI + blockchain trust system. The platform is currently ~30% built with core STL formula protected by 58 tests, basic auth, and partial PSS/GoSellr interfaces.

This Master Plan takes EHB from 30% → 100% across 5 phases (40 weeks), using an AI-led development approach where Claude/AI agents handle 85%+ of coding, architecture, and testing, with 2-3 junior developers providing manual verification, CRB physical testing, and deployment support.

Key Numbers:

83 specification sections fully documented

8 core systems to build (PSS, CRB, STL, DMO, JPS, Wallet, AI, Blockchain)

6 Phase-1 industries (GoSellr, Legal, Medical, Education, Jobs, Travel)

7 user types (Buyer, Seller, Rider, Inspector, Franchise Owner, Admin, Affiliate)

4 franchise dashboard levels (Sub, Master, Corporate, Country)

150+ pages to build

200+ API endpoints

50+ database collections

12 AI development skills

20+ auto-working .md files

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 2. Development Philosophy

## 2.1 AI-First Development

RULE: AI writes 85%+ of all code
RULE: Every feature starts with a spec → then AI builds it
RULE: Junior devs verify, test, and deploy — they don't architect
RULE: AI agents auto-manage through skills and .md configuration files

## 2.2 Trust-First Architecture

RULE: Nothing goes live without PSS verification gate
RULE: Nothing touches money without STL check
RULE: Nothing gets approved without DMO governance
RULE: Nothing is certified without CRB physical proof

## 2.3 Quality Standards

MINDSET CHECK: "If Apple, Stripe, or Tesla saw this screen, would they sign it?"
CODE STANDARD: TypeScript strict mode, 80%+ test coverage
UI STANDARD: Premium glassmorphism, 4-theme system, responsive
SECURITY STANDARD: Bank-level encryption, zero-trust architecture

## 2.4 100-Year Building Principles

1. MODULAR: Every system is a pluggable module — can replace any part without touching others
2. SCALABLE: Architecture supports 1M → 100M → 1B users without rewrites
3. EXTENSIBLE: New industry = config + UI + rules (not new architecture)
4. MAINTAINABLE: Self-documenting code, auto-generated docs, living specs
5. RESILIENT: No single point of failure, graceful degradation, auto-recovery
6. AUDITABLE: Every action logged, every decision traceable, blockchain-backed
7. FUTURE-PROOF: Abstract integrations (payment, blockchain, AI provider can swap)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 3. Team Structure & AI Automation

## 3.1 Team Roles

| Role | Who | Responsibility | Hours/Week |
| --- | --- | --- | --- |
| Product Owner | Rafi (Founder) | Vision, decisions, approvals | 20-30 |
| AI Lead Architect | Claude/AI Agent | Architecture, coding, testing, docs | 24/7 auto |
| Junior Dev 1 | Hire | Frontend verification, manual UI testing, deployment | 40 |
| Junior Dev 2 | Hire | Backend verification, API testing, database management | 40 |
| Junior Dev 3 (optional) | Hire | Mobile development assist, QA | 40 |

## 3.2 AI Automation Areas

| Area | AI Responsibility | Human Responsibility |
| --- | --- | --- |
| Code Writing | 95% — AI writes all feature code | 5% — Review + minor fixes |
| Architecture | 90% — AI designs all systems | 10% — Founder approval |
| Testing | 85% — AI writes all tests | 15% — Manual UI/UX testing |
| Documentation | 100% — AI auto-generates all docs | 0% — Just review |
| UI/UX Design | 90% — AI designs all interfaces | 10% — Visual review |
| Database Schema | 95% — AI designs all schemas | 5% — Migration verification |
| API Design | 95% — AI designs all endpoints | 5% — Postman testing |
| Deployment | 70% — AI scripts everything | 30% — Server setup + monitoring |
| Security Audit | 80% — AI scans + fixes | 20% — Penetration testing |
| Planning | 85% — AI plans sprints | 15% — Founder priorities |

## 3.3 Daily Workflow

MORNING (AI runs overnight):
  AI → Generates day's code based on sprint plan
  AI → Runs all tests
  AI → Updates ehb-status.json
  AI → Generates daily report

DAYTIME (Devs work):
  Dev 1 → Reviews AI-generated frontend code
  Dev 1 → Tests UI manually across devices
  Dev 2 → Reviews AI-generated backend code
  Dev 2 → Tests API with Postman
  Both → Deploy to staging if all green

EVENING (AI runs):
  AI → Processes dev feedback
  AI → Fixes reported issues
  AI → Prepares next day's sprint
  Founder → Reviews progress, makes decisions

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 4. Technology Architecture

## 4.1 Stack (Confirmed)

| Layer | Technology | Port | Status |
| --- | --- | --- | --- |
| Frontend | Next.js 14 + TypeScript + Tailwind CSS | 3000 | 30% built |
| API | Node.js 20 + Express + Mongoose (ESM) | 5000 | 25% built |
| AI Backend | Node.js 20 + Express + OpenAI (CJS) | 8080 | 15% built |
| Database | MongoDB 7 (ehb_dev, ehb_ai_memory) | 27017 | 20% built |
| Cache | Redis (Phase 2) | 6379 | 0% |
| Queue | BullMQ (Phase 2) | — | 0% |
| Search | MongoDB Atlas Search (Phase 1) → Elasticsearch (Phase 3) | — | 0% |
| Blockchain | BSC BEP-20 (Phase 2) → Polkadot (Phase 3) | — | 0% |
| Mobile | React Native (Phase 3) | — | 0% |
| CDN | Cloudflare (assets) + AWS S3 (uploads) | — | 0% |
| Monitoring | PM2 + Sentry + custom dashboards | — | 0% |

## 4.2 Monorepo Structure (Target)

EHB DEVELOPMENT 2026/
├── apps/
│   ├── web/                          Next.js 14 frontend
│   │   ├── app/                      App Router pages
│   │   │   ├── (auth)/               Auth pages (login, register, forgot)
│   │   │   ├── (buyer)/              Buyer pages
│   │   │   ├── (seller)/             Seller pages
│   │   │   ├── (rider)/              Rider pages
│   │   │   ├── (inspector)/          Inspector pages
│   │   │   ├── (franchise)/          Franchise dashboards
│   │   │   ├── admin/                DMO admin panel
│   │   │   ├── gosellr/              GoSellr marketplace
│   │   │   ├── jps/                  Job Profile & Skill
│   │   │   ├── wallet/               Wallet system
│   │   │   ├── support/              Support & help
│   │   │   └── development/          Dev dashboard
│   │   ├── components/               Shared UI components
│   │   │   ├── ui/                   Base UI (card, button, input, etc.)
│   │   │   ├── layout/               Header, sidebar, footer
│   │   │   ├── charts/               Recharts components
│   │   │   ├── forms/                Form components
│   │   │   └── features/             Feature-specific components
│   │   └── lib/                      Utils, hooks, API client
│   └── mobile/                       React Native (Phase 3)
│       ├── buyer-app/
│       ├── seller-app/
│       └── rider-app/
├── services/
│   ├── api/stl-replit/               Main Express API
│   │   ├── routes/                   Route files
│   │   ├── controllers/              Controller logic
│   │   ├── services/                 Business logic
│   │   ├── models/                   Mongoose models
│   │   ├── middleware/               Auth, validation, rate-limit
│   │   ├── validation/               Zod schemas
│   │   └── config/                   DB, env, constants
│   ├── ai/                           AI backend
│   │   ├── src/routes/               AI route files
│   │   ├── src/services/             AI service logic
│   │   └── src/prompts/              AI prompt templates
│   └── workers/                      Background jobs
│       ├── stl-recalc/               STL recalculation worker
│       ├── crb-escalation/           CRB escalation worker
│       ├── fraud-detection/          Fraud monitoring worker
│       ├── notification/             Notification dispatcher
│       └── wallet-reconcile/         Wallet reconciliation worker
├── packages/
│   ├── ui/                           Shared React components
│   ├── types/                        TypeScript types/interfaces
│   ├── utils/                        Shared utilities
│   └── config/                       Shared configuration
├── infrastructure/
│   ├── scripts/                      Build/deploy scripts
│   ├── docker/                       Docker configs
│   └── k8s/                          Kubernetes configs (Phase 4)
├── data/
│   └── ehb-data/                     Seed data (32 industries)
├── docs/                             Documentation
├── design-system/                    UI/UX design system
├── ehb-info/                         Master specs (this folder)
└── .claude/skills/                   AI development skills

## 4.3 Environment Configuration

# .env.example — Phase 1 required variables

# Server
NODE_ENV=development
PORT=5000
AI_PORT=8080

# Database
MONGODB_URI=mongodb://localhost:27017/ehb_dev
MONGODB_AI_URI=mongodb://localhost:27017/ehb_ai_memory

# Auth
JWT_SECRET=<generate-random-256-bit>
JWT_EXPIRY=7d
REFRESH_TOKEN_EXPIRY=30d

# PSS Verification APIs
NADRA_API_KEY=<pending>
LIVENESS_API_KEY=<pending>
AML_API_KEY=<pending>

# AI
OPENAI_API_KEY=<your-key>
AI_MODEL=gpt-4-turbo
AI_FALLBACK_MODEL=gpt-3.5-turbo

# Storage
AWS_S3_BUCKET=ehb-uploads
AWS_ACCESS_KEY=<your-key>
AWS_SECRET_KEY=<your-key>
AWS_REGION=ap-south-1

# Push Notifications
FCM_SERVER_KEY=<pending>

# Payment
STRIPE_SECRET_KEY=<pending-phase-2>
EASYPAISA_API_KEY=<pending-phase-2>
JAZZCASH_API_KEY=<pending-phase-2>

# Blockchain (Phase 2)
BSC_RPC_URL=https://bsc-dataseed.binance.org
BSC_WALLET_PRIVATE_KEY=<pending>
EHBGC_CONTRACT_ADDRESS=<pending>

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 5. 12 AI Development Skills (ALL APPROVED)

These skills will be created as .claude/skills/ folders, each with a SKILL.md that auto-triggers when relevant tasks are detected.

## Skill 1: `ehb-uiux-auto-designer` (EXISTS — Upgrade Needed)

Location: .claude/skills/ehb-uiux-auto-designer/

Trigger: Any UI/UX design task for EHB

Upgrades Needed:

Add all 32 industry accent color definitions

Add complete component library reference

Add responsive breakpoint rules

Add animation/motion specs

Add accessibility checklist

Add all 7 user type dashboard layouts

## Skill 2: `ehb-frontend-builder`

Location: .claude/skills/ehb-frontend-builder/

Trigger: "create page", "build component", "frontend", "Next.js"

What it does:

Reads design system before any UI code

Auto-generates Next.js pages with proper routing

Creates TypeScript components with props

Applies glassmorphism styling automatically

Generates responsive layouts (mobile → desktop)

Creates form components with Zod validation

Auto-connects to API endpoints

Generates loading/error/empty states

## Skill 3: `ehb-backend-builder`

Location: .claude/skills/ehb-backend-builder/

Trigger: "create API", "backend", "endpoint", "route", "Express"

What it does:

Creates Express routes with proper middleware chain

Generates controller → service → model structure

Auto-adds auth middleware (JWT verification)

Auto-adds STL level checks where needed

Auto-adds rate limiting

Creates Zod validation schemas

Generates Mongoose models with proper indexes

Auto-logs to audit trail

Creates Postman collection entries

## Skill 4: `ehb-database-schema`

Location: .claude/skills/ehb-database-schema/

Trigger: "database", "schema", "model", "collection", "MongoDB"

What it does:

Designs MongoDB schemas with proper types + indexes

Creates Mongoose model files with validation

Generates migration scripts for schema changes

Creates seed data files

Adds proper timestamps (createdAt, updatedAt)

Adds soft delete (isDeleted flag)

Creates compound indexes for query optimization

Generates data flow diagrams

## Skill 5: `ehb-api-generator`

Location: .claude/skills/ehb-api-generator/

Trigger: "API", "endpoint", "REST", "generate routes"

What it does:

Generates full CRUD endpoints from model definition

Creates OpenAPI/Swagger documentation

Generates Postman collection

Creates request/response TypeScript types

Adds pagination, filtering, sorting helpers

Creates API versioning structure

Generates API rate limit configuration

Creates webhook endpoints where needed

## Skill 6: `ehb-test-writer`

Location: .claude/skills/ehb-test-writer/

Trigger: "test", "testing", "coverage", "jest", "vitest"

What it does:

Generates unit tests for services

Generates integration tests for API routes

Generates E2E tests for critical flows

Creates test fixtures and factories

Generates STL formula regression tests (protect 58 gold masters)

Creates load/performance test scripts

Generates security test cases

Auto-runs and reports results

## Skill 7: `ehb-deployment`

Location: .claude/skills/ehb-deployment/

Trigger: "deploy", "production", "staging", "CI/CD"

What it does:

Generates Docker configs (Dockerfile, docker-compose)

Creates CI/CD pipeline (GitHub Actions)

Generates deployment scripts (PM2, systemd)

Creates health check endpoints

Generates monitoring alerts

Creates rollback procedures

Generates environment setup scripts

Creates SSL/TLS configuration

## Skill 8: `ehb-documentation`

Location: .claude/skills/ehb-documentation/

Trigger: "docs", "documentation", "README", "API docs"

What it does:

Auto-generates API documentation from code

Creates user guides per user type

Generates admin manual

Creates franchise operator guide

Generates developer onboarding docs

Creates architecture diagrams (Mermaid)

Updates ehb-status.json automatically

Creates changelog entries

## Skill 9: `ehb-stl-calculator`

Location: .claude/skills/ehb-stl-calculator/

Trigger: "STL", "trust level", "score", "calculate"

What it does:

Validates STL formula changes against 58 gold masters

Generates STL migration scripts (9-level → 10-level)

Creates STL simulation tools (what-if scenarios)

Generates STL decay/recovery schedules

Creates STL dashboard data providers

Validates MIN rule across entity chain

Tests EHBGC lock ladder compliance

## Skill 10: `ehb-flow-validator`

Location: .claude/skills/ehb-flow-validator/

Trigger: "flow", "user journey", "validate flow", "check integration"

What it does:

Validates complete user flows (registration → active)

Checks PSS → CRB → STL → DMO chain integrity

Validates payment flows (order → escrow → release)

Checks franchise hierarchy permissions

Validates notification triggers

Tests escalation paths

Generates flow diagrams

Reports broken/missing connections

## Skill 11: `ehb-security-auditor`

Location: .claude/skills/ehb-security-auditor/

Trigger: "security", "audit", "vulnerability", "penetration"

What it does:

Scans code for security vulnerabilities (OWASP Top 10)

Validates JWT implementation

Checks input sanitization

Validates rate limiting configuration

Tests CORS configuration

Checks file upload security

Validates encryption implementation

Generates security report

## Skill 12: `ehb-performance-optimizer`

Location: .claude/skills/ehb-performance-optimizer/

Trigger: "performance", "optimize", "speed", "cache", "slow"

What it does:

Analyzes page load times

Optimizes database queries (index suggestions)

Implements caching strategy (Redis)

Optimizes bundle size (code splitting)

Creates lazy loading for components

Optimizes image delivery (WebP, CDN)

Creates performance benchmarks

Generates lighthouse reports

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 6. Auto-Working .md Files

These .md files will be placed throughout the project to auto-guide AI agents during development.

## 6.1 Project-Level .md Files

| File | Location | Purpose |
| --- | --- | --- |
| CLAUDE.md | Root | Master agent instructions (EXISTS — keep updated) |
| AGENTS.md | Root | Cross-agent instructions (EXISTS — keep updated) |
| ehb-status.json | Root | Real-time project health (EXISTS — auto-updated) |
| SPRINT-PLAN.md | Root | Current sprint goals + daily tasks |
| DEVELOPMENT-STANDARDS.md | Root | Coding standards, naming, patterns |
| INTEGRATION-MAP.md | Root | System-to-system connection map |

## 6.2 Design System .md Files

| File | Location | Purpose |
| --- | --- | --- |
| EHB-UIUX-SYSTEM.md | design-system/ | Complete UI/UX design system (EXISTS) |
| ai-behavior.md | design-system/ | AI auto-upgrade rules (EXISTS) |
| COMPONENT-LIBRARY.md | design-system/ | All available components catalog |
| THEME-SYSTEM.md | design-system/ | 4-theme definitions + switching logic |
| RESPONSIVE-RULES.md | design-system/ | Breakpoints + layout rules |
| ANIMATION-GUIDE.md | design-system/ | Motion/transition standards |

## 6.3 Feature-Specific .md Files

| File | Location | Purpose |
| --- | --- | --- |
| PSS-DEVELOPMENT.md | docs/features/ | PSS 27 features build guide |
| STL-DEVELOPMENT.md | docs/features/ | STL 10-level migration + formula |
| DMO-DEVELOPMENT.md | docs/features/ | DMO 7 engines build guide |
| WALLET-DEVELOPMENT.md | docs/features/ | Wallet + escrow build guide |
| GOSELLR-DEVELOPMENT.md | docs/features/ | GoSellr marketplace build guide |
| JPS-DEVELOPMENT.md | docs/features/ | Job system build guide |
| FRANCHISE-DEVELOPMENT.md | docs/features/ | 4-level franchise dashboard guide |
| CRB-DEVELOPMENT.md | docs/features/ | CRB inspection system build guide |
| AI-DEVELOPMENT.md | docs/features/ | AI modules build guide |
| BLOCKCHAIN-DEVELOPMENT.md | docs/features/ | BSC → Polkadot build guide |
| MOBILE-DEVELOPMENT.md | docs/features/ | React Native 3-app guide |
| NOTIFICATION-DEVELOPMENT.md | docs/features/ | Notification system build guide |

## 6.4 Auto-Management .md Files

| File | Location | Purpose |
| --- | --- | --- |
| AUTO-DEPLOY.md | infrastructure/ | Auto-deployment instructions |
| AUTO-TEST.md | infrastructure/ | Auto-testing pipeline |
| AUTO-BACKUP.md | infrastructure/ | Auto-backup schedule |
| AUTO-MONITOR.md | infrastructure/ | Auto-monitoring alerts |
| AUTO-SCALE.md | infrastructure/ | Auto-scaling rules |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# PHASE 1: Core Trust Engine (Weeks 1-8)

<a id="phase-1"></a>

Goal: Build the 4 foundational systems that everything else depends on.

Priority Order: PSS → STL → DMO → Wallet (each depends on the previous)

Build Target: These 4 systems must be 100% functional before Phase 2 starts.

## Phase 1 — Week-by-Week Breakdown

### Week 1-2: PSS (Personal Security System)

Database Models:

Collection: users
{
  _id: ObjectId,
  email: String (unique, indexed),
  phone: String (unique, indexed),
  password: String (bcrypt hashed),
  role: enum ['buyer', 'seller', 'rider', 'inspector', 'franchise_owner', 'admin'],
  pssStatus: enum ['pending', 'basic_verified', 'enhanced_verified', 'rejected'],
  pssData: {
    idVerification: {
      type: enum ['cnic', 'passport', 'driving_license'],
      number: String (encrypted),
      frontImage: String (S3 URL),
      backImage: String (S3 URL),
      ocrResult: Object,
      verified: Boolean,
      verifiedAt: Date,
      verificationMethod: String
    },
    livenessCheck: {
      selfieImage: String (S3 URL),
      score: Number (0-100),
      passed: Boolean,
      checkedAt: Date
    },
    faceMatch: {
      matchScore: Number (0-100),
      passed: Boolean,
      matchedAt: Date
    },
    addressVerification: {
      address: String,
      city: String,
      province: String,
      country: String (default 'PK'),
      postalCode: String,
      proofImage: String (S3 URL),
      verified: Boolean
    },
    amlScreening: {
      status: enum ['clear', 'flagged', 'blocked'],
      lastChecked: Date,
      flags: [String]
    },
    deviceFingerprint: {
      deviceId: String,
      os: String,
      browser: String,
      ip: String,
      geo: { lat: Number, lng: Number },
      trustScore: Number
    },
    biometricAuth: {
      enabled: Boolean,
      type: enum ['fingerprint', 'face'],
      enrolledAt: Date
    }
  },
  stlLevel: Number (1-10, default 1),
  stlScore: Number (0-100, default 0),
  bstlScore: Number (0-100, buyer trust score),
  isActive: Boolean (default true),
  isBanned: Boolean (default false),
  banReason: String,
  lastLogin: Date,
  loginHistory: [{
    ip: String,
    device: String,
    location: String,
    timestamp: Date,
    success: Boolean
  }],
  createdAt: Date,
  updatedAt: Date,
  isDeleted: Boolean (default false)
}
Indexes: email (unique), phone (unique), role, stlLevel, pssStatus, isActive

Collection: pss_verifications
{
  _id: ObjectId,
  userId: ObjectId (ref: users, indexed),
  verificationType: enum ['id', 'liveness', 'face_match', 'address', 'aml', 'business', 'device', 'biometric'],
  status: enum ['pending', 'approved', 'rejected', 'expired'],
  data: Object (type-specific verification data),
  reviewedBy: ObjectId (ref: users, nullable — DMO admin),
  reviewNote: String,
  stlPointsAwarded: Number,
  expiresAt: Date,
  createdAt: Date,
  updatedAt: Date
}
Indexes: userId + verificationType (compound), status, expiresAt

Collection: pss_alerts
{
  _id: ObjectId,
  userId: ObjectId (ref: users),
  alertType: enum ['suspicious_login', 'device_change', 'aml_flag', 'multiple_accounts', 'fraud_pattern'],
  severity: enum ['low', 'medium', 'high', 'critical'],
  details: Object,
  status: enum ['open', 'investigating', 'resolved', 'dismissed'],
  assignedTo: ObjectId (ref: users, admin),
  resolvedAt: Date,
  createdAt: Date
}
Indexes: userId, alertType, severity, status

API Endpoints (PSS):

| Method | Endpoint | Auth | STL | Description |
| --- | --- | --- | --- | --- |
| POST | /api/auth/register | None | — | Register new user |
| POST | /api/auth/login | None | — | Login (returns JWT) |
| POST | /api/auth/refresh | Refresh | — | Refresh JWT token |
| POST | /api/auth/forgot-password | None | — | Send reset email |
| POST | /api/auth/reset-password | Token | — | Reset password |
| GET | /api/pss/status/:userId | JWT | — | Get PSS verification status |
| POST | /api/pss/verify/id | JWT | — | Submit ID verification |
| POST | /api/pss/verify/liveness | JWT | — | Submit liveness check |
| POST | /api/pss/verify/face-match | JWT | — | Submit face match |
| POST | /api/pss/verify/address | JWT | — | Submit address verification |
| POST | /api/pss/verify/business | JWT | L3+ | Submit business verification |
| GET | /api/pss/verify/aml/:userId | JWT+Admin | — | Run AML screening |
| POST | /api/pss/device/register | JWT | — | Register device fingerprint |
| GET | /api/pss/alerts | JWT+Admin | — | List PSS alerts |
| PATCH | /api/pss/alerts/:id | JWT+Admin | — | Update alert status |
| POST | /api/pss/review/:verificationId | JWT+Admin | L8 | DMO review of verification |

Frontend Pages (PSS):

| Page | Route | Content |
| --- | --- | --- |
| Register | /register | Email/phone, password, role selector, terms checkbox |
| Login | /login | Email/phone, password, "forgot password" link, biometric option |
| Forgot Password | /forgot-password | Email input, send reset link |
| Reset Password | /reset-password | New password + confirm |
| PSS Dashboard | /pss/dashboard | Verification progress (steps: ID → Liveness → Face → Address), each step shows status (pending/verified/rejected), overall PSS score, STL impact display |
| ID Verification | /pss/verify/id | Document type selector, camera/upload for front+back, OCR auto-fill preview, submit button |
| Liveness Check | /pss/verify/liveness | Camera view, instruction overlay (blink/smile/turn), AI analysis progress, result display |
| Face Match | /pss/verify/face-match | Side-by-side: ID photo vs selfie, match score display, auto-proceed if >80% |
| Address Verify | /pss/verify/address | Address form (auto-fill from ID), proof of address upload, map pin confirmation |
| Business Verify | /pss/verify/business | Business name, registration number, SECP check, business documents upload |
| PSS Admin Panel | /admin/pss | Pending verifications queue, search users, verification detail view, approve/reject with notes, alert management |

UI Components for PSS:

| Component | Description | Used In |
| --- | --- | --- |
| VerificationStepper | 5-step progress bar (ID → Liveness → Face → Address → Complete) | PSS Dashboard |
| DocumentUploader | Camera + file upload with preview, crop, OCR overlay | ID Verify, Address |
| LivenessCamera | Real-time face detection with instruction prompts | Liveness Check |
| FaceMatchComparison | Side-by-side photo comparison with score | Face Match |
| PSSStatusCard | Glass card showing PSS completion %, STL impact | Dashboard, Profile |
| VerificationBadge | Small badge (green check / yellow pending / red rejected) | All user cards |
| AlertCard | Alert display with severity color coding | Admin PSS |
| ReviewPanel | Admin review interface with approve/reject/note | Admin PSS |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

### Week 3-4: STL (Service Trust Level)

Database Models:

Collection: stl_records
{
  _id: ObjectId,
  entityType: enum ['user', 'product', 'company', 'franchise'],
  entityId: ObjectId (indexed),
  level: Number (1-10),
  levelName: enum ['FREE', 'BASIC', 'NORMAL', 'STANDARD', 'ADVANCED', 'HIGH', 'PRO', 'VIP', 'ELITE', 'SUPREME'],
  score: Number (0-100),
  breakdown: {
    pssScore: Number (0-40, from PSS verification points),
    crbScore: Number (0-15, from CRB certification),
    behaviorScore: Number (0-20, from activity + complaints),
    walletScore: Number (0-20, from EHBGC lock),
    activityScore: Number (0-15, from platform activity),
    historyBonus: Number (0-10, from tenure),
    penaltyDeduction: Number (0-10, from violations),
    riskDeduction: Number (0-10, from fraud signals)
  },
  lockedEHBGC: Number (default 0),
  minLockedRequired: Number,
  refillCycle: {
    lastRefill: Date,
    nextRefill: Date,
    fee: Number (PKR),
    status: enum ['active', 'warning', 'expired', 'grace']
  },
  decay: {
    stage: enum ['none', 'warning_30d', 'reduction_60d', 'suspension_90d'],
    decayStartDate: Date,
    lastWarning: Date
  },
  history: [{
    fromLevel: Number,
    toLevel: Number,
    reason: String,
    changedAt: Date,
    changedBy: String (system/admin/auto)
  }],
  isActive: Boolean (default true),
  createdAt: Date,
  updatedAt: Date
}
Indexes: entityType + entityId (compound unique), level, score, refillCycle.nextRefill

Collection: stl_events
{
  _id: ObjectId,
  entityType: String,
  entityId: ObjectId,
  eventType: enum ['level_up', 'level_down', 'score_change', 'lock_change', 'refill', 'decay_start', 'decay_stop', 'penalty', 'bonus'],
  details: Object,
  previousScore: Number,
  newScore: Number,
  previousLevel: Number,
  newLevel: Number,
  triggeredBy: String,
  createdAt: Date
}
Indexes: entityId, eventType, createdAt

API Endpoints (STL):

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/stl/:userId | JWT | Get user's STL record |
| GET | /api/stl/product/:productId | JWT | Get product STL |
| POST | /api/stl/recalc | JWT+System | Trigger STL recalculation |
| GET | /api/stl/breakdown/:userId | JWT | Get STL score breakdown |
| GET | /api/stl/history/:userId | JWT | Get STL level change history |
| POST | /api/stl/validate-product | JWT | Validate MIN rule: product ≤ seller ≤ company ≤ owner |
| GET | /api/stl/requirements/:level | JWT | Get requirements for target level |
| POST | /api/stl/refill/pay | JWT | Pay refill fee |
| GET | /api/stl/refill/status/:userId | JWT | Check refill cycle status |
| GET | /api/stl/decay/check | System | Check all users for decay |
| GET | /api/stl/admin/overview | JWT+Admin | STL system overview stats |
| PATCH | /api/stl/admin/override | JWT+Admin(L8) | Manual STL override (DMO) |
| GET | /api/stl/admin/at-risk | JWT+Admin | Users near decay/downgrade |

Frontend Pages (STL):

| Page | Route | Content |
| --- | --- | --- |
| STL Dashboard | /stl/dashboard | Current level badge (large), score donut chart, breakdown bars (PSS/CRB/Behavior/Wallet/Activity/History), level progression ladder (10 levels with current highlighted), next level requirements, refill countdown |
| STL History | /stl/history | Timeline of all STL events (level up/down, score changes), filter by date range, chart visualization |
| STL Upgrade Guide | /stl/upgrade | What you need for next level (checklist format), missing items highlighted in red, action buttons (verify PSS, lock EHBGC, complete CRB) |
| STL Refill | /stl/refill | Current cycle status, fee display, early renewal discount (20%), payment options, confirmation modal |
| STL Admin Panel | /admin/stl | System-wide STL distribution chart (how many users at each level), at-risk users list, decay monitoring, manual override panel (L8 only), STL config editor |
| Product STL View | /stl/product/:id | Product trust score, contributing factors, seller STL impact, CRB status, complaint/return rates |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

### Week 5-6: DMO (Decentralized Management Office)

Database Models:

Collection: dmo_decisions
{
  _id: ObjectId,
  decisionType: enum ['user_approval', 'seller_approval', 'franchise_approval', 'stl_override', 'ban', 'unban', 'freeze', 'unfreeze', 'policy_change', 'dispute_resolution', 'complaint_resolution', 'crb_review'],
  targetType: enum ['user', 'seller', 'product', 'franchise', 'system'],
  targetId: ObjectId,
  status: enum ['pending', 'approved', 'rejected', 'escalated', 'auto_resolved'],
  priority: enum ['low', 'medium', 'high', 'critical'],
  requiredLevel: Number (STL level needed to approve),
  data: Object (decision-specific data),
  aiRecommendation: {
    action: String,
    confidence: Number (0-100),
    reasoning: String,
    autoApproved: Boolean
  },
  assignedTo: ObjectId (ref: users, admin),
  reviewedBy: ObjectId,
  reviewNote: String,
  reviewedAt: Date,
  escalatedTo: ObjectId,
  escalatedReason: String,
  slaDeadline: Date,
  createdAt: Date,
  updatedAt: Date
}
Indexes: status + priority (compound), decisionType, targetId, assignedTo, slaDeadline

Collection: dmo_policies
{
  _id: ObjectId,
  policyName: String (unique),
  category: enum ['trust', 'finance', 'compliance', 'operations', 'security'],
  rules: [{
    ruleId: String,
    condition: Object (JSON rule engine format),
    action: String,
    priority: Number
  }],
  version: Number,
  isActive: Boolean,
  activatedAt: Date,
  scheduledChange: {
    newRules: [Object],
    activateAt: Date
  },
  createdBy: ObjectId,
  createdAt: Date,
  updatedAt: Date
}

Collection: dmo_audit_log
{
  _id: ObjectId,
  action: String,
  actor: {
    userId: ObjectId,
    role: String,
    stlLevel: Number,
    ip: String,
    device: String
  },
  target: {
    type: String,
    id: ObjectId,
    name: String
  },
  details: Object,
  previousState: Object,
  newState: Object,
  isReversible: Boolean,
  reversedAt: Date,
  reversedBy: ObjectId,
  createdAt: Date
}
Indexes: action, actor.userId, target.id, createdAt

Collection: complaints
{
  _id: ObjectId,
  complainantId: ObjectId (ref: users),
  complainantRole: String,
  respondentId: ObjectId (ref: users),
  respondentRole: String,
  orderId: ObjectId (ref: orders, nullable),
  category: enum ['wrong_item', 'damaged', 'not_received', 'quality', 'fraud', 'behavior', 'service_issue', 'payment', 'delivery'],
  description: String,
  evidence: [{
    type: enum ['photo', 'video', 'document', 'screenshot'],
    url: String (S3),
    uploadedAt: Date
  }],
  status: enum ['filed', 'ai_review', 'seller_response', 'franchise_review', 'central_review', 'dmo_escalation', 'resolved', 'appealed'],
  aiAssessment: {
    category: String,
    severity: String,
    suggestedResolution: String,
    confidence: Number,
    autoResolvable: Boolean
  },
  resolution: {
    type: enum ['refund_full', 'refund_partial', 'replacement', 'stl_penalty', 'ban', 'dismissed', 'mediation'],
    amount: Number,
    note: String,
    resolvedBy: ObjectId,
    resolvedAt: Date
  },
  sellerResponse: {
    text: String,
    evidence: [Object],
    respondedAt: Date
  },
  appeal: {
    reason: String,
    status: enum ['pending', 'upheld', 'overturned'],
    reviewedBy: ObjectId,
    reviewedAt: Date
  },
  sla: {
    deadline: Date,
    breached: Boolean,
    tier: Number (1-4)
  },
  stlImpact: {
    complainantStlChange: Number,
    respondentStlChange: Number
  },
  createdAt: Date,
  updatedAt: Date
}
Indexes: complainantId, respondentId, orderId, status, category, createdAt

API Endpoints (DMO):

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/dmo/queue | JWT+Admin | Get pending decisions queue |
| GET | /api/dmo/queue/:id | JWT+Admin | Get decision detail |
| POST | /api/dmo/decide/:id | JWT+Admin | Approve/reject decision |
| POST | /api/dmo/escalate/:id | JWT+Admin | Escalate to higher level |
| GET | /api/dmo/audit | JWT+Admin(L8) | View audit log |
| GET | /api/dmo/policies | JWT+Admin | List active policies |
| POST | /api/dmo/policies | JWT+Admin(L8) | Create/update policy |
| POST | /api/dmo/schedule-policy | JWT+Admin(L8) | Schedule policy change |
| GET | /api/dmo/stats | JWT+Admin | DMO dashboard statistics |
| POST | /api/complaints | JWT | File a complaint |
| GET | /api/complaints/:id | JWT | Get complaint detail |
| PATCH | /api/complaints/:id/respond | JWT(seller) | Seller responds to complaint |
| POST | /api/complaints/:id/review | JWT+Admin | Review complaint |
| POST | /api/complaints/:id/resolve | JWT+Admin | Resolve complaint |
| POST | /api/complaints/:id/appeal | JWT | Appeal resolution |
| GET | /api/complaints/user/:userId | JWT | User's complaints |
| POST | /api/dmo/fraud/report | JWT+System | Report fraud signal |
| GET | /api/dmo/fraud/dashboard | JWT+Admin | Fraud monitoring dashboard |
| POST | /api/dmo/ban/:userId | JWT+Admin(L8) | Ban user |
| POST | /api/dmo/unban/:userId | JWT+Admin(L8) | Unban user |
| POST | /api/dmo/freeze/:userId | JWT+Admin | Freeze wallet |
| GET | /api/dmo/simulation | JWT+Admin(L8) | Simulation mode (test rule changes) |

Frontend Pages (DMO):

| Page | Route | Content |
| --- | --- | --- |
| DMO Dashboard | /admin/dmo | Decision queue (priority sorted), SLA countdowns, auto-resolved vs pending counts, 7 engine status indicators, fraud alerts, system health |
| Decision Queue | /admin/dmo/queue | List of pending decisions with filters (type, priority, SLA), each card shows: target, type, AI recommendation, deadline |
| Decision Detail | /admin/dmo/queue/:id | Full context of decision, AI recommendation with confidence %, approve/reject/escalate buttons, note field, audit trail |
| Complaint Center | /admin/dmo/complaints | All complaints with filters (status, category, severity), SLA tracker, resolution stats |
| Complaint Detail | /admin/dmo/complaints/:id | Complaint info, evidence viewer, seller response, AI assessment, resolution options, appeal status |
| Policy Manager | /admin/dmo/policies | Active policies list, edit policy rules (JSON editor), schedule future changes, version history |
| Fraud Monitor | /admin/dmo/fraud | Real-time fraud signals, risk heatmap, pattern detection alerts, manual investigation tools |
| Audit Trail | /admin/dmo/audit | Searchable audit log with filters, actor/target/action columns, time range, export |
| DMO Analytics | /admin/dmo/analytics | Resolution time trends, complaint category breakdown, SLA compliance rate, staff performance |
| Simulation Mode | /admin/dmo/simulation | "What if" rule testing, projected impact analysis, sandbox environment |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

### Week 7-8: Wallet System

Database Models:

Collection: wallets
{
  _id: ObjectId,
  userId: ObjectId (ref: users, unique indexed),
  totalBalance: Number (locked + free, display only),
  lockedBalance: Number (STL collateral),
  freeBalance: Number (spendable),
  currency: String (default 'EHBGC'),
  fiatEquivalent: {
    amount: Number,
    currency: String (default 'PKR'),
    rate: Number (1 EHBGC = X PKR)
  },
  lockDetails: {
    stlLockAmount: Number,
    stlLockLevel: Number,
    voluntaryLockAmount: Number,
    voluntaryLockTerm: enum ['none', '1year', '2year', '3year'],
    voluntaryLockStartDate: Date,
    voluntaryLockEndDate: Date,
    voluntaryLockBonuses: [String]
  },
  earnings: {
    pending: Number (not yet approved),
    approved: Number (available to claim),
    totalLifetime: Number
  },
  withdrawalLimits: {
    dailyLimit: Number,
    monthlyLimit: Number,
    dailyUsed: Number,
    monthlyUsed: Number,
    lastDailyReset: Date,
    lastMonthlyReset: Date
  },
  kycVerified: Boolean,
  isFrozen: Boolean (default false),
  frozenReason: String,
  frozenBy: ObjectId,
  frozenAt: Date,
  createdAt: Date,
  updatedAt: Date
}
Indexes: userId (unique), isFrozen, lockedBalance

Collection: transactions
{
  _id: ObjectId,
  walletId: ObjectId (ref: wallets),
  userId: ObjectId (ref: users),
  type: enum ['deposit', 'withdrawal', 'transfer_in', 'transfer_out', 'escrow_hold', 'escrow_release', 'escrow_refund', 'lock', 'unlock', 'earning_credit', 'fee_deduction', 'penalty', 'reward', 'franchise_split'],
  amount: Number,
  currency: String,
  status: enum ['pending', 'processing', 'completed', 'failed', 'reversed'],
  reference: {
    type: enum ['order', 'complaint', 'stl_refill', 'franchise_fee', 'affiliate_bonus', 'ad_payment', 'subscription'],
    id: ObjectId
  },
  counterparty: {
    userId: ObjectId,
    walletId: ObjectId,
    name: String
  },
  metadata: Object (type-specific data),
  blockchainTxHash: String (Phase 2+),
  fee: Number,
  netAmount: Number (amount - fee),
  balanceBefore: Number,
  balanceAfter: Number,
  createdAt: Date,
  completedAt: Date
}
Indexes: walletId + createdAt (compound), userId, type, status, reference.id, blockchainTxHash

Collection: escrows
{
  _id: ObjectId,
  orderId: ObjectId (ref: orders),
  buyerId: ObjectId,
  sellerId: ObjectId,
  amount: Number,
  serviceFee: Number (2% of amount),
  franchiseSplit: {
    subFranchise: Number (25%),
    corporateFranchise: Number (20%),
    countryFranchise: Number (15%)
  },
  sellerAmount: Number (40%),
  status: enum ['held', 'soft_release', 'full_release', 'refunded', 'disputed'],
  holdStartDate: Date,
  softReleaseDate: Date (holdStart + 24h),
  fullReleaseDate: Date (holdStart + 7d),
  releasedAt: Date,
  refundedAt: Date,
  disputeId: ObjectId (ref: complaints),
  createdAt: Date,
  updatedAt: Date
}
Indexes: orderId (unique), buyerId, sellerId, status

API Endpoints (Wallet):

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/wallet/balance | JWT | Get wallet balances |
| GET | /api/wallet/transactions | JWT | List transactions (paginated) |
| GET | /api/wallet/transactions/:id | JWT | Transaction detail |
| POST | /api/wallet/deposit | JWT | Initiate deposit |
| POST | /api/wallet/withdraw | JWT+KYC | Initiate withdrawal |
| POST | /api/wallet/transfer | JWT | P2P transfer |
| POST | /api/wallet/lock | JWT | Lock EHBGC for STL |
| POST | /api/wallet/unlock | JWT | Unlock EHBGC (triggers STL recalc) |
| POST | /api/wallet/lock/voluntary | JWT | Voluntary term lock (1/2/3 yr) |
| GET | /api/wallet/earnings | JWT | Get earnings breakdown |
| POST | /api/wallet/earnings/claim | JWT | Claim approved earnings |
| POST | /api/wallet/escrow/create | JWT+System | Create escrow for order |
| POST | /api/wallet/escrow/release/:orderId | JWT+System | Release escrow |
| POST | /api/wallet/escrow/refund/:orderId | JWT+Admin | Refund from escrow |
| GET | /api/wallet/escrow/:orderId | JWT | Get escrow status |
| POST | /api/wallet/freeze/:userId | JWT+Admin | Freeze wallet |
| POST | /api/wallet/unfreeze/:userId | JWT+Admin(L8) | Unfreeze wallet |
| GET | /api/wallet/admin/overview | JWT+Admin | System-wide wallet stats |
| GET | /api/wallet/limits | JWT | Get withdrawal limits |

Frontend Pages (Wallet):

| Page | Route | Content |
| --- | --- | --- |
| Wallet Dashboard | /wallet | Total/Locked/Free balance cards (glass style), recent transactions list, quick actions (deposit/withdraw/transfer/lock), earnings summary card |
| Transaction History | /wallet/transactions | Full transaction list with filters (type, date, status), export to CSV, search by reference |
| Transaction Detail | /wallet/transactions/:id | Full transaction info, counterparty, reference link, blockchain hash (Phase 2), status timeline |
| Deposit | /wallet/deposit | Payment method selector (bank, Easypaisa, JazzCash), amount input, fee preview, confirmation |
| Withdraw | /wallet/withdraw | Amount input, withdrawal method, fee preview, daily/monthly limit display, KYC check gate, confirmation |
| Transfer | /wallet/transfer | Recipient search (by phone/email/username), amount input, note, fee preview, confirmation |
| EHBGC Lock | /wallet/lock | Current lock status, STL level requirement display, lock/unlock amount input, voluntary lock options (1/2/3 yr with benefits), STL impact preview |
| Earnings | /wallet/earnings | Pending/Approved/Total tabs, earning sources breakdown (orders, affiliate, franchise), claim button, earning history |
| Escrow Monitor | /wallet/escrow | Active escrows list, countdown timers (soft release 24h, full release 7d), status badges |
| Wallet Admin | /admin/wallet | System-wide balances, frozen wallets, large transaction alerts, reconciliation status |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

## Phase 1 Summary

| System | DB Collections | API Endpoints | Frontend Pages | Components |
| --- | --- | --- | --- | --- |
| PSS | 3 | 16 | 11 | 8 |
| STL | 2 | 13 | 6 | 10 |
| DMO | 4 | 22 | 10 | 12 |
| Wallet | 3 | 18 | 10 | 8 |
| TOTAL Phase 1 | 12 | 69 | 37 | 38 |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# PHASE 2: Marketplace & Services (Weeks 9-16)

<a id="phase-2"></a>

Goal: Build GoSellr marketplace, JPS job system, CRB inspection, and Affiliate system.

Depends on: Phase 1 (PSS, STL, DMO, Wallet must be complete)

## Week 9-12: GoSellr Marketplace

Database Models:

Collection: products
{
  _id: ObjectId,
  sellerId: ObjectId (ref: users, indexed),
  shopId: ObjectId (ref: shops),
  title: String,
  slug: String (unique, indexed),
  description: String,
  shortDescription: String,
  industry: String (indexed),
  category: String (indexed),
  subcategory: String,
  productType: String,
  images: [{
    url: String (S3),
    alt: String,
    isPrimary: Boolean,
    order: Number
  }],
  pricing: {
    basePrice: Number,
    salePrice: Number,
    currency: String (default 'PKR'),
    costPrice: Number (hidden, for analytics),
    minOrderQty: Number (default 1),
    maxOrderQty: Number
  },
  variants: [{
    name: String (e.g., "Color", "Size"),
    options: [{
      value: String,
      priceModifier: Number,
      stock: Number,
      sku: String
    }]
  }],
  inventory: {
    totalStock: Number,
    reservedStock: Number (in active orders),
    availableStock: Number (total - reserved),
    lowStockThreshold: Number,
    trackInventory: Boolean (default true)
  },
  shipping: {
    weight: Number (kg),
    dimensions: { length: Number, width: Number, height: Number },
    freeShipping: Boolean,
    shippingCost: Number,
    estimatedDelivery: String
  },
  stl: {
    productStlScore: Number,
    productStlLevel: Number,
    sellerStlLevel: Number,
    reviewScore: Number,
    complaintRate: Number,
    returnRate: Number,
    crbVerified: Boolean,
    lastCalculated: Date
  },
  rules: {
    returnDays: Number,
    crbRequired: Boolean,
    warrantyRequired: Boolean,
    minSellerStl: Number,
    codAllowed: Boolean,
    prescriptionRequired: Boolean,
    expiryDateRequired: Boolean,
    coldChainRequired: Boolean
  },
  ratings: {
    average: Number (1-5),
    count: Number,
    distribution: { 1: Number, 2: Number, 3: Number, 4: Number, 5: Number }
  },
  tags: [String],
  isActive: Boolean (default true),
  isFeatured: Boolean (default false),
  isApproved: Boolean (default false, needs DMO review),
  publishedAt: Date,
  createdAt: Date,
  updatedAt: Date,
  isDeleted: Boolean (default false)
}
Indexes: sellerId, slug (unique), industry + category (compound), stl.productStlLevel, pricing.salePrice, ratings.average, isActive + isApproved (compound), tags

Collection: shops
{
  _id: ObjectId,
  ownerId: ObjectId (ref: users, indexed),
  name: String,
  slug: String (unique),
  logo: String (S3 URL),
  banner: String (S3 URL),
  description: String,
  industry: String,
  categories: [String],
  address: {
    street: String,
    city: String,
    province: String,
    country: String,
    postalCode: String,
    coordinates: { lat: Number, lng: Number }
  },
  contact: {
    phone: String,
    email: String,
    whatsapp: String
  },
  stlLevel: Number (inherited from owner),
  ratings: { average: Number, count: Number },
  badges: [enum: 'rising_star', 'trusted_seller', 'premium_partner', 'gosellr_verified'],
  subscription: {
    type: enum ['free', 'premium'],
    expiresAt: Date
  },
  operatingHours: [{
    day: String,
    open: String,
    close: String,
    isClosed: Boolean
  }],
  deliveryOptions: {
    selfDelivery: Boolean,
    platformDelivery: Boolean,
    pickupAvailable: Boolean
  },
  isActive: Boolean,
  isVerified: Boolean (CRB),
  createdAt: Date,
  updatedAt: Date
}

Collection: orders
{
  _id: ObjectId,
  orderNumber: String (unique, auto-generated),
  buyerId: ObjectId (ref: users),
  sellerId: ObjectId (ref: users),
  shopId: ObjectId (ref: shops),
  items: [{
    productId: ObjectId,
    title: String,
    image: String,
    variant: Object,
    quantity: Number,
    unitPrice: Number,
    totalPrice: Number
  }],
  pricing: {
    subtotal: Number,
    deliveryFee: Number,
    serviceFee: Number (2%),
    discount: Number,
    total: Number,
    currency: String
  },
  payment: {
    method: enum ['wallet', 'cod', 'easypaisa', 'jazzcash', 'card'],
    status: enum ['pending', 'paid', 'refunded', 'partially_refunded'],
    transactionId: ObjectId (ref: transactions),
    codAmount: Number
  },
  delivery: {
    type: enum ['platform_rider', 'self_delivery', 'pickup', 'digital'],
    address: Object,
    riderId: ObjectId (ref: users),
    trackingNumber: String,
    estimatedDelivery: Date,
    actualDelivery: Date,
    status: enum ['pending', 'confirmed', 'preparing', 'ready', 'dispatched', 'in_transit', 'delivered', 'returned']
  },
  escrowId: ObjectId (ref: escrows),
  status: enum ['placed', 'confirmed', 'preparing', 'shipped', 'delivered', 'completed', 'cancelled', 'returned', 'disputed'],
  timeline: [{
    status: String,
    timestamp: Date,
    actor: String,
    note: String
  }],
  complaint: {
    hasComplaint: Boolean,
    complaintId: ObjectId
  },
  review: {
    hasReview: Boolean,
    reviewId: ObjectId
  },
  franchiseTerritory: {
    subFranchiseId: ObjectId,
    corporateId: ObjectId,
    countryId: ObjectId
  },
  createdAt: Date,
  updatedAt: Date
}
Indexes: orderNumber (unique), buyerId + createdAt, sellerId + createdAt, status, delivery.riderId, franchiseTerritory.subFranchiseId

Collection: reviews
{
  _id: ObjectId,
  orderId: ObjectId (ref: orders),
  productId: ObjectId (ref: products),
  reviewerId: ObjectId (ref: users),
  sellerId: ObjectId (ref: users),
  rating: Number (1-5),
  title: String,
  text: String,
  images: [String (S3 URLs)],
  isVerifiedPurchase: Boolean,
  sellerResponse: {
    text: String,
    respondedAt: Date
  },
  helpful: { yes: Number, no: Number },
  status: enum ['pending', 'published', 'flagged', 'removed'],
  stlImpact: Number (points added/deducted from seller),
  createdAt: Date,
  updatedAt: Date
}

Collection: carts
{
  _id: ObjectId,
  userId: ObjectId (ref: users, unique),
  items: [{
    productId: ObjectId,
    shopId: ObjectId,
    variant: Object,
    quantity: Number,
    addedAt: Date
  }],
  updatedAt: Date
}

Collection: wishlists
{
  _id: ObjectId,
  userId: ObjectId,
  products: [ObjectId],
  updatedAt: Date
}

API Endpoints (GoSellr):

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/products | Optional | List products (search, filter, sort, paginate) |
| GET | /api/products/:slug | Optional | Product detail |
| POST | /api/products | JWT(seller) | Create product |
| PATCH | /api/products/:id | JWT(seller) | Update product |
| DELETE | /api/products/:id | JWT(seller) | Soft delete product |
| GET | /api/products/recommendations | JWT | AI recommendations |
| GET | /api/shops/:slug | Optional | Shop detail + products |
| POST | /api/shops | JWT(seller) | Create shop |
| PATCH | /api/shops/:id | JWT(seller) | Update shop |
| GET | /api/cart | JWT | Get cart |
| POST | /api/cart/add | JWT | Add to cart |
| PATCH | /api/cart/update | JWT | Update cart item qty |
| DELETE | /api/cart/remove/:productId | JWT | Remove from cart |
| POST | /api/orders | JWT(buyer) | Place order (creates escrow) |
| GET | /api/orders | JWT | List orders (buyer or seller) |
| GET | /api/orders/:id | JWT | Order detail |
| PATCH | /api/orders/:id/status | JWT(seller/system) | Update order status |
| POST | /api/orders/:id/cancel | JWT(buyer) | Cancel order |
| POST | /api/reviews | JWT(buyer) | Submit review |
| GET | /api/reviews/product/:productId | Optional | Product reviews |
| POST | /api/reviews/:id/respond | JWT(seller) | Seller responds to review |
| GET | /api/wishlist | JWT | Get wishlist |
| POST | /api/wishlist/:productId | JWT | Toggle wishlist |
| GET | /api/categories | Optional | Category tree |
| GET | /api/search | Optional | Full-text search with AI ranking |

Frontend Pages (GoSellr — Buyer View):

| Page | Route | Content |
| --- | --- | --- |
| Home/Marketplace | /gosellr | Hero banner, featured products, categories grid, trending, deals, AI recommendations, search bar |
| Search Results | /gosellr/search?q= | Product grid with filters (category, price range, STL level, rating, COD available), sort options, AI-suggested filters |
| Category Page | /gosellr/category/:slug | Category header, subcategory tabs, products grid, filters sidebar |
| Product Detail | /gosellr/product/:slug | Image gallery (zoom), title, price (sale badge), STL badge, seller info card, variants selector, quantity, add to cart, buy now, description tabs (Details/Specs/Reviews/Shipping), related products |
| Shop Page | /gosellr/shop/:slug | Shop banner/logo, shop info (rating, STL, badges), products grid, about, contact |
| Cart | /gosellr/cart | Items list (grouped by shop), quantity controls, price breakdown, remove button, proceed to checkout |
| Checkout | /gosellr/checkout | Delivery address (saved or new), delivery method, payment method (wallet/COD/mobile money), order summary, place order button |
| Order Tracking | /gosellr/orders/:id | Order status timeline, items, delivery tracking (map + rider location if platform delivery), estimated delivery, contact support |
| My Orders | /gosellr/orders | Tabs (Active/Completed/Cancelled/Returned), order cards with status badges |
| Write Review | /gosellr/review/:orderId | Star rating, title, text, photo upload, submit |

Frontend Pages (GoSellr — Seller View):

| Page | Route | Content |
| --- | --- | --- |
| Seller Dashboard | /seller/dashboard | Today's stats (orders, revenue, returns), pending orders, STL status, low stock alerts, recent reviews |
| Product Manager | /seller/products | Product list (active/draft/out-of-stock), search, add new product button |
| Add/Edit Product | /seller/products/new /seller/products/:id/edit | Title, description, category selector (cascading), images upload (drag-drop), pricing, variants builder, inventory, shipping, rules preview (auto from category) |
| Order Manager | /seller/orders | New orders (accept/reject), preparing, shipped, completed tabs, bulk actions, export |
| Order Detail | /seller/orders/:id | Customer info (limited), items, payment status, delivery status, actions (confirm, ship, provide tracking) |
| Reviews Manager | /seller/reviews | All reviews, respond button, rating distribution chart |
| Shop Settings | /seller/shop/settings | Shop name, logo, banner, description, operating hours, delivery options |
| Seller Analytics | /seller/analytics | Revenue charts, top products, customer demographics, STL trend, return rate, complaint rate |

GoSellr Product Card Component (EXACT spec per founder):

┌─────────────────────────────────────────────┐
│ [Product Image - 16:9 ratio]                │
│                                              │
│  ♥ (wishlist)              🏅 STL L7         │
├─────────────────────────────────────────────┤
│ Product Title (max 2 lines, ellipsis)        │
│                                              │
│ ★ 4.6 (234 reviews)    📦 Free Shipping     │
│                                              │
│ ₨ 2,500  ₨̶ ̶3̶,̶0̶0̶0̶  (-17%)                  │
│                                              │
│ 🛡️ PSS ✓   🏛️ CRB ✓   ⭐ Trusted Seller   │
│                                              │
│ [Add to Cart]  [Buy Now]                     │
└─────────────────────────────────────────────┘

Card Data Fields:

Product image (primary)

Wishlist toggle (heart icon)

STL level badge (colored)

Product title

Star rating + review count

Shipping badge (free or cost)

Sale price + original price + discount %

Trust badges row (PSS/CRB/Seller badge)

Action buttons (Add to Cart / Buy Now)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

## Week 13-14: JPS (Job Profile & Skill) + CRB

JPS Database Models:

Collection: jps_profiles
{
  _id: ObjectId,
  userId: ObjectId (ref: users, unique),
  headline: String,
  summary: String,
  skills: [{
    name: String,
    level: enum ['beginner', 'intermediate', 'advanced', 'expert'],
    verified: Boolean (CRB verified),
    endorsements: Number
  }],
  education: [{
    institution: String,
    degree: String,
    field: String,
    startDate: Date,
    endDate: Date,
    verified: Boolean (CRB)
  }],
  experience: [{
    company: String,
    title: String,
    description: String,
    startDate: Date,
    endDate: Date,
    current: Boolean,
    verified: Boolean
  }],
  certifications: [{
    name: String,
    issuer: String,
    date: Date,
    crbHash: String (blockchain),
    verified: Boolean
  }],
  portfolio: [{
    title: String,
    description: String,
    url: String,
    images: [String]
  }],
  preferences: {
    jobTypes: [enum: 'full_time', 'part_time', 'contract', 'freelance'],
    industries: [String],
    locations: [String],
    remoteOk: Boolean,
    salaryRange: { min: Number, max: Number, currency: String }
  },
  completeness: Number (0-100%),
  stlLevel: Number,
  isPublic: Boolean,
  createdAt: Date,
  updatedAt: Date
}

Collection: jobs
{
  _id: ObjectId,
  employerId: ObjectId (ref: users),
  companyName: String,
  title: String,
  description: String,
  requirements: [String],
  skills: [{ name: String, required: Boolean }],
  location: { city: String, province: String, country: String, remote: Boolean },
  type: enum ['full_time', 'part_time', 'contract', 'freelance'],
  salary: { min: Number, max: Number, currency: String, period: String },
  industry: String,
  minStlLevel: Number,
  contractDuration: Number (months, default 6),
  applications: Number (count),
  status: enum ['open', 'closed', 'filled', 'draft'],
  expiresAt: Date,
  createdAt: Date,
  updatedAt: Date
}

Collection: job_applications
{
  _id: ObjectId,
  jobId: ObjectId (ref: jobs),
  applicantId: ObjectId (ref: users),
  coverLetter: String,
  resumeUrl: String,
  matchScore: Number (AI-calculated),
  status: enum ['applied', 'shortlisted', 'interview', 'offered', 'accepted', 'rejected'],
  interviewDate: Date,
  notes: String,
  createdAt: Date
}

CRB Database Models:

Collection: crb_inspections
{
  _id: ObjectId,
  targetType: enum ['seller', 'product', 'service', 'franchise'],
  targetId: ObjectId,
  inspectorId: ObjectId (ref: users),
  inspectionType: enum ['initial', 'periodic', 'complaint_driven', 're_inspection'],
  category: String (industry-specific checklist),
  checklist: [{
    item: String,
    passed: Boolean,
    note: String,
    evidence: String (S3 URL)
  }],
  evidence: {
    photos: [String],
    videos: [String],
    documents: [String],
    gpsLocation: { lat: Number, lng: Number },
    timestamp: Date
  },
  result: enum ['pass', 'conditional', 'fail'],
  score: Number (0-100),
  report: String,
  review: {
    autoReview: { passed: Boolean, score: Number },
    humanReview: {
      reviewedBy: ObjectId,
      status: enum ['pending', 'approved', 'rejected'],
      note: String,
      reviewedAt: Date
    }
  },
  stlImpact: Number,
  blockchainHash: String,
  expiresAt: Date (6 months from approval),
  scheduledDate: Date,
  completedDate: Date,
  createdAt: Date,
  updatedAt: Date
}
Indexes: targetId + targetType, inspectorId, result, expiresAt, status

Collection: crb_inspectors
{
  _id: ObjectId,
  userId: ObjectId (ref: users, unique),
  specializations: [String],
  zone: { city: String, areas: [String] },
  performance: {
    totalInspections: Number,
    passRate: Number,
    avgScore: Number,
    complaintRate: Number,
    ips: Number (Inspector Performance Score 0-100)
  },
  walletBond: Number (1K-5K EHBGC),
  training: {
    completed: Boolean,
    completedAt: Date,
    modules: [{
      name: String,
      passed: Boolean,
      score: Number
    }]
  },
  isActive: Boolean,
  lastInspectionDate: Date,
  nextRotation: Date,
  createdAt: Date
}

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

## Week 15-16: Affiliate System

Database Models:

Collection: affiliates
{
  _id: ObjectId,
  userId: ObjectId (ref: users, unique),
  referralCode: String (unique),
  referredBy: ObjectId (ref: affiliates, nullable),
  level: Number (depth in tree),
  downline: [ObjectId] (direct referrals),
  downlineCount: Number,
  totalEarnings: Number,
  pendingEarnings: Number,
  stlMultiplier: Number (1.0 - 2.0 based on STL),
  bonuses: [{
    type: enum ['direct_referral', 'team_bonus', 'leadership_bonus', 'monthly_target', 'rank_bonus', 'special_event', 'industry_bonus'],
    amount: Number,
    earnedAt: Date,
    paidOut: Boolean
  }],
  rank: enum ['starter', 'bronze', 'silver', 'gold', 'platinum', 'diamond', 'elite'],
  isActive: Boolean,
  createdAt: Date
}

Collection: affiliate_transactions
{
  _id: ObjectId,
  affiliateId: ObjectId,
  type: String,
  sourceUserId: ObjectId (who generated the earning),
  sourceAction: String (what they did),
  amount: Number,
  level: Number (depth),
  status: enum ['pending', 'approved', 'paid', 'rejected'],
  paidAt: Date,
  createdAt: Date
}

## Phase 2 Summary

| System | DB Collections | API Endpoints | Frontend Pages | Components |
| --- | --- | --- | --- | --- |
| GoSellr | 6 | 24 | 18 | 25 |
| JPS | 3 | 15 | 10 | 12 |
| CRB | 2 | 12 | 8 | 10 |
| Affiliate | 2 | 10 | 6 | 8 |
| TOTAL Phase 2 | 13 | 61 | 42 | 55 |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# PHASE 3: Franchise & Mobile (Weeks 17-24)

<a id="phase-3"></a>

Goal: Build 4-level franchise dashboards, rider system, notification engine, and start mobile apps.

## Week 17-20: Franchise Dashboard System (4 Levels)

Each franchise level gets a complete dashboard with different data scope and permissions:

### Sub Franchise Dashboard

Route: /franchise/sub/dashboard

Scope: Local area (neighborhood/town)

EHBGC Lock: 50,000

7 Tabs:

| Tab | Content |
| --- | --- |
| Overview | Local order count, local revenue (25% share), active sellers count, active riders count, pending tasks, alert cards |
| Sellers | Sellers in territory list, seller STL distribution chart, new registrations, seller performance rankings |
| Orders | Local orders feed (real-time), delayed order alerts (2-3 min warning), order volume chart (hourly), COD collection status |
| Support | Local complaints assigned, SLA countdowns, escalation options, resolution stats |
| Inspections | CRB inspections due in territory, inspector assignment, inspection results, re-inspection scheduling |
| Finance | Revenue share breakdown, pending payouts, transaction history, franchise fee status |
| Settings | Territory boundaries (map view), operating hours, contact info, team members |

### Master Franchise Dashboard

Route: /franchise/master/dashboard

Scope: City-level

EHBGC Lock: 200,000

Same 7 tabs + additional data:

Sees all Sub Franchises in their city

Comparative performance charts (sub vs sub)

City-level analytics and trends

Sub franchise health scores

Can escalate issues from sub to corporate

Revenue: 20% share from all subs in city

### Corporate Franchise Dashboard

Route: /franchise/corporate/dashboard

Scope: Province/region

EHBGC Lock: 500,000

7 tabs + strategic view:

Sees all Master Franchises in province

Regional market analysis

Franchise expansion recommendations (AI)

Policy compliance monitoring

Revenue: 20% share from entire region

Can propose new territory assignments

### Country Franchise Dashboard

Route: /franchise/country/dashboard

Scope: National operations

EHBGC Lock: 1,000,000

7 tabs + national view:

All Corporate Franchises in country

National performance dashboard

Country-specific rule management

International compliance (data sovereignty)

Revenue: 15% share from entire country

Reports directly to DMO/Board

Franchise Database Models:

Collection: franchises
{
  _id: ObjectId,
  ownerId: ObjectId (ref: users),
  type: enum ['sub', 'master', 'corporate', 'country'],
  name: String,
  territory: {
    country: String,
    province: String,
    city: String,
    areas: [String],
    boundaries: { type: 'Polygon', coordinates: [[[Number]]] }
  },
  parentFranchise: ObjectId (ref: franchises, nullable),
  childFranchises: [ObjectId],
  lockedEHBGC: Number,
  healthScore: Number (0-100),
  performance: {
    totalOrders: Number,
    totalRevenue: Number,
    activeSellers: Number,
    activeRiders: Number,
    avgResponseTime: Number,
    complaintResolutionRate: Number,
    stlAverage: Number
  },
  revenue: {
    sharePercentage: Number,
    totalEarned: Number,
    pendingPayout: Number,
    lastPayout: Date
  },
  team: [{
    userId: ObjectId,
    role: enum ['owner', 'manager', 'operator', 'support'],
    addedAt: Date
  }],
  contract: {
    startDate: Date,
    endDate: Date,
    renewalDate: Date,
    status: enum ['active', 'probation', 'suspended', 'terminated']
  },
  isActive: Boolean,
  createdAt: Date,
  updatedAt: Date
}

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

## Week 21-22: Rider System + Notification Engine

Rider Database:

Collection: riders
{
  _id: ObjectId,
  userId: ObjectId (ref: users, unique),
  vehicle: {
    type: enum ['bike', 'car', 'bicycle'],
    registrationNumber: String,
    model: String,
    verified: Boolean
  },
  zone: {
    city: String,
    areas: [String],
    homeLocation: { lat: Number, lng: Number }
  },
  isOnline: Boolean,
  currentLocation: { lat: Number, lng: Number, updatedAt: Date },
  currentOrderId: ObjectId,
  performance: {
    totalDeliveries: Number,
    avgDeliveryTime: Number,
    customerRating: Number,
    acceptanceRate: Number,
    codComplianceRate: Number,
    rps: Number (Rider Performance Score 0-100)
  },
  earnings: {
    todayEarnings: Number,
    weekEarnings: Number,
    monthEarnings: Number,
    codBalance: Number (to deposit)
  },
  stlLevel: Number,
  isActive: Boolean,
  createdAt: Date
}

Collection: delivery_tasks
{
  _id: ObjectId,
  orderId: ObjectId,
  riderId: ObjectId,
  sellerId: ObjectId,
  buyerId: ObjectId,
  status: enum ['assigned', 'accepted', 'pickup_arrived', 'picked_up', 'in_transit', 'arrived', 'delivered', 'failed', 'returned'],
  pickup: {
    address: Object,
    coordinates: { lat: Number, lng: Number },
    arrivedAt: Date,
    pickedUpAt: Date,
    pickupCode: String,
    pickupPhoto: String
  },
  delivery: {
    address: Object,
    coordinates: { lat: Number, lng: Number },
    estimatedTime: Date,
    arrivedAt: Date,
    deliveredAt: Date,
    deliveryOTP: String,
    deliveryPhoto: String
  },
  payment: {
    isCOD: Boolean,
    codAmount: Number,
    codCollected: Boolean,
    codDepositedAt: Date
  },
  distance: Number (km),
  earning: Number (base + distance + bonuses),
  timeline: [{
    status: String,
    timestamp: Date,
    location: { lat: Number, lng: Number }
  }],
  createdAt: Date
}

Collection: notifications
{
  _id: ObjectId,
  userId: ObjectId (indexed),
  type: String,
  title: String,
  body: String,
  data: Object,
  channels: [enum: 'push', 'email', 'sms', 'in_app'],
  priority: enum ['low', 'normal', 'high', 'critical'],
  status: enum ['pending', 'sent', 'delivered', 'read', 'failed'],
  readAt: Date,
  sentAt: Date,
  createdAt: Date
}
Indexes: userId + createdAt, status, type

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

## Week 23-24: Mobile App Foundation (React Native)

3 Separate Apps:

| App | Target User | Core Screens |
| --- | --- | --- |
| EHB Buyer | Buyers | Home, Search, Product Detail, Cart, Checkout, Orders, Profile, Wallet, Support |
| EHB Seller | Sellers | Dashboard, Products, Orders, Reviews, Analytics, Shop Settings, Wallet |
| EHB Rider | Riders | Task Queue, Active Delivery (Map), Earnings, Performance, COD Balance, Profile |

Shared Mobile Components:

Auth screens (login/register/PSS verification via camera)

Push notification handling (FCM)

GPS tracking (rider location reporting)

Camera integration (KYC, CRB evidence, product photos)

Offline mode (cached products, saved cart)

Biometric auth (wallet access)

## Phase 3 Summary

| System | DB Collections | API Endpoints | Frontend Pages | Components |
| --- | --- | --- | --- | --- |
| Franchise | 1 | 20 | 28 (7 per level) | 20 |
| Rider | 2 | 15 | 8 | 12 |
| Notifications | 1 | 8 | 3 | 6 |
| Mobile Foundation | — | — | 30 (across 3 apps) | 40 |
| TOTAL Phase 3 | 4 | 43 | 69 | 78 |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# PHASE 4: AI Layer & Expansion (Weeks 25-32)

<a id="phase-4"></a>

Goal: Build 5 AI modules, expand to all 6 Phase-1 industries, advanced analytics.

## AI Modules to Build

| Module | Backend Route | Frontend Integration |
| --- | --- | --- |
| AI Helpline (Chatbot) | /api/ai/chat | Floating widget on all pages, dedicated support page |
| AI Fraud Detection | /api/ai/fraud/* | DMO fraud dashboard, real-time alerts |
| AI Recommendation | /api/ai/recommend/* | Product cards, search results, home page |
| AI Delivery Optimization | /api/ai/delivery/* | Rider assignment, route planning |
| AI Risk Scoring | /api/ai/risk/* | Order processing, DMO decision queue |

## Industry Expansion (Phase-1 Industries)

| Industry | Key Pages | Unique Features |
| --- | --- | --- |
| Legal (OLS) | Lawyer search, consultation booking, case management | AI Lawyer, document drafting, 22 client limit |
| Medical (WMS) | Doctor search, appointment booking, prescriptions | AI Diagnosis, HIPAA compliance, lab reports |
| Education (HPS/OBS) | Course catalog, LMS, tutor matching | AI Course Tutor, adaptive learning |
| Travel (AGTS) | Hotel/flight search, itinerary builder | Cross-border bookings, visa flows |
| Jobs (JPS) | Already built in Phase 2 — enhance with AI matching | AI Resume Builder, Interview Prep |

## Phase 4 Summary

| System | New Pages | New APIs | New Components |
| --- | --- | --- | --- |
| AI Modules (5) | 10 | 25 | 15 |
| Legal (OLS) | 12 | 15 | 10 |
| Medical (WMS) | 15 | 18 | 12 |
| Education (HPS) | 12 | 15 | 10 |
| Travel (AGTS) | 10 | 12 | 8 |
| TOTAL Phase 4 | 59 | 85 | 55 |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# PHASE 5: Blockchain & Global Scale (Weeks 33-40)

<a id="phase-5"></a>

Goal: BSC blockchain integration, multi-country rollout, premium features, optimization.

## Blockchain (BSC — Phase 2 of Blockchain Roadmap)

| Task | Description |
| --- | --- |
| EHBGC BEP-20 Token | Deploy token contract on BSC |
| Escrow Smart Contract | On-chain escrow for orders |
| CRB Hash Storage | Store inspection certificates on-chain |
| Wallet Lock Contract | On-chain EHBGC lock verification |
| Bridge Preparation | Prepare for Polkadot migration |

## Multi-Country Rollout

| Task | Description |
| --- | --- |
| Multi-language | Full i18n (Urdu, English, Arabic, Hindi) |
| Multi-currency | PKR, USD, AED, SAR with real-time conversion |
| Data Sovereignty | Country-specific data partitioning |
| Local Payment | Easypaisa/JazzCash (PK), Sadad (SA), UAE Pay |
| Local Compliance | SECP (PK), DFSA (UAE), local laws |

## Premium Features

| Feature | Description |
| --- | --- |
| Seller Premium Subscription | Analytics, priority ranking, AI suggestions |
| Ad System | CPC/CPM ads with STL trust scoring |
| Advanced Analytics | AI-powered business insights for sellers |
| Seasonal Rules Engine | Auto-adjust by country/season |
| Multi-vendor Cart | Buy from multiple sellers in one checkout |

## Phase 5 Summary

| System | New Pages | New APIs | New Components |
| --- | --- | --- | --- |
| Blockchain | 5 | 15 | 8 |
| Multi-country | 10 | 20 | 12 |
| Premium Features | 15 | 20 | 15 |
| Performance/Scale | — | — | — |
| TOTAL Phase 5 | 30 | 55 | 35 |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# GRAND TOTAL — All Phases

| Phase | Weeks | DB Collections | API Endpoints | Pages | Components |
| --- | --- | --- | --- | --- | --- |
| Phase 1 (Core Trust) | 1-8 | 12 | 69 | 37 | 38 |
| Phase 2 (Marketplace) | 9-16 | 13 | 61 | 42 | 55 |
| Phase 3 (Franchise+Mobile) | 17-24 | 4 | 43 | 69 | 78 |
| Phase 4 (AI+Industries) | 25-32 | 8 | 85 | 59 | 55 |
| Phase 5 (Blockchain+Scale) | 33-40 | 5 | 55 | 30 | 35 |
| GRAND TOTAL | 40 weeks | 42 | 313 | 237 | 261 |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 15. Security Architecture

## 15.1 Authentication & Authorization

Layer 1: JWT (access + refresh tokens)
Layer 2: Role-based access control (RBAC)
Layer 3: STL-level gating (certain actions need minimum STL)
Layer 4: PSS verification gates
Layer 5: Device fingerprinting
Layer 6: Rate limiting (per user, per IP, per endpoint)
Layer 7: CORS + CSP headers
Layer 8: Input validation (Zod schemas on every endpoint)

## 15.2 Data Security

Encryption at rest: AES-256 for sensitive fields (ID numbers, financial data)
Encryption in transit: TLS 1.3 everywhere
Key management: AWS KMS (Phase 1), HashiCorp Vault (Phase 2)
Password hashing: bcrypt (12 rounds)
PII protection: Encrypted fields + access logging
Backup encryption: All backups AES-256 encrypted

## 15.3 Fraud Prevention (Multi-Layer)

Layer 1: AI real-time monitoring (rule-based Phase 1, ML Phase 2)
Layer 2: PSS device fingerprinting + behavioral analysis
Layer 3: DMO Up-Guard pattern detection
Layer 4: Wallet rate limiting + anomaly detection
Layer 5: CRB physical verification (human layer)
Layer 6: Franchise local monitoring (human layer)
Layer 7: Blockchain audit trail (immutable evidence)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 16. 100-Year Scalability Plan

## 16.1 Architecture Principles for Century-Scale

| Principle | Implementation |
| --- | --- |
| Microservices Ready | Monolith first → extract services as needed. Each core system (PSS, STL, DMO, Wallet) has clean boundaries and can become independent services. |
| Database Agnostic | Repository pattern abstracts MongoDB. Can migrate to PostgreSQL, CockroachDB, or planet-scale DB without changing business logic. |
| AI Provider Agnostic | AI service layer abstracts OpenAI. Can swap to Claude, Gemini, Llama, or custom models. |
| Blockchain Agnostic | BSC → Polkadot → future chains. Abstraction layer for all on-chain operations. |
| Multi-Cloud Ready | Not locked to AWS. Can run on GCP, Azure, or self-hosted. |
| Event-Driven Core | All system events published to message bus. Any new system can subscribe without touching existing code. |
| Plugin Architecture | New industries = plugins. Standard interface: UI components, API routes, rules, CRB checklists. No core changes. |
| Data Sovereignty | Country-level data partitioning. Each franchise territory can run independently if needed. |
| Zero-Downtime Updates | Blue-green deployments, feature flags, canary releases. |
| Self-Healing | Health checks → auto-restart → auto-scale → alert if persistent. |

## 16.2 Growth Phases

| Phase | Users | Countries | Industries | Infrastructure |
| --- | --- | --- | --- | --- |
| Year 1 | 100K | 2 | 6 | Single region, MongoDB |
| Year 3 | 1M | 10 | 15 | Multi-region, read replicas |
| Year 5 | 10M | 25 | 25 | Kubernetes, microservices |
| Year 10 | 100M | 50+ | 32 | Global edge network |
| Year 25 | 500M | 100+ | 50+ | Planet-scale distributed |
| Year 50 | 1B+ | Global | 100+ | Autonomous AI operations |
| Year 100 | Multi-B | Universal | All industries | Self-evolving platform |

## 16.3 Technology Evolution Path

2026: MongoDB + Express + Next.js + React Native
2028: Add PostgreSQL (financial), Redis, Kafka
2030: Kubernetes + microservices migration
2032: Full blockchain governance (Polkadot)
2035: AI-first operations (80% auto-managed)
2040: Quantum-ready encryption
2050: Decentralized autonomous organization (DAO)
2075: Neural interface integration
2100: Universal commerce protocol

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 17. Risk Management

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| AI code quality issues | High | Medium | 58 STL gold-master tests, CI/CD, code review |
| Database migration needed | High | Low | Repository pattern, abstraction layer |
| Blockchain integration complexity | Medium | High | Start with BSC (simple), migrate to Polkadot later |
| Developer hiring difficulty | Medium | Medium | AI-led development reduces dependency |
| Security breach | Critical | Low | Bank-level encryption, multi-layer fraud detection |
| Regulatory changes | High | Medium | Abstracted compliance layer, per-country rules |
| Scale beyond MongoDB | Medium | Medium | Planned PostgreSQL migration path |
| AI provider changes | Low | Medium | Abstraction layer, multi-provider support |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 18. Quality Assurance

## 18.1 Testing Strategy

| Type | Coverage Target | Tools | Frequency |
| --- | --- | --- | --- |
| Unit Tests | 80% | Jest/Vitest | Every commit |
| Integration Tests | 70% | Supertest | Every PR |
| E2E Tests | Critical flows | Playwright | Daily |
| STL Formula Tests | 100% (58 gold masters) | Jest | Every commit |
| Security Tests | OWASP Top 10 | Custom + OWASP ZAP | Weekly |
| Performance Tests | Key endpoints | k6/Artillery | Weekly |
| Accessibility Tests | WCAG 2.1 AA | axe-core | Per feature |

## 18.2 CI/CD Pipeline

Code Push → Lint → Type Check → Unit Tests → Build → Integration Tests
→ Security Scan → Deploy to Staging → E2E Tests → Manual Review → Deploy to Production

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 19. Deployment Strategy

## 19.1 Phase 1 (Launch)

Frontend: Vercel (Next.js optimized)
Backend: AWS EC2 or Railway (Node.js)
Database: MongoDB Atlas (managed)
Storage: AWS S3 (uploads)
CDN: Cloudflare
SSL: Let's Encrypt (auto-renewed)
Monitoring: PM2 + Sentry + UptimeRobot

## 19.2 Phase 2+ (Scale)

Frontend: Vercel (same, scales automatically)
Backend: AWS ECS or Kubernetes
Database: MongoDB Atlas (sharded) + PostgreSQL (financial)
Cache: Redis (ElastiCache)
Queue: BullMQ + Redis
Search: MongoDB Atlas Search → Elasticsearch
CDN: Cloudflare Pro
Monitoring: Datadog or Grafana Cloud

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# 20. Budget & Timeline Summary

## 20.1 Timeline

| Phase | Duration | Start | End | Key Deliverable |
| --- | --- | --- | --- | --- |
| Phase 1 | 8 weeks | Week 1 | Week 8 | PSS + STL + DMO + Wallet (100% functional) |
| Phase 2 | 8 weeks | Week 9 | Week 16 | GoSellr + JPS + CRB + Affiliate |
| Phase 3 | 8 weeks | Week 17 | Week 24 | Franchise dashboards + Rider + Mobile |
| Phase 4 | 8 weeks | Week 25 | Week 32 | AI modules + 5 more industries |
| Phase 5 | 8 weeks | Week 33 | Week 40 | Blockchain + Multi-country + Premium |

## 20.2 Estimated Monthly Costs

| Item | Cost/Month (PKR) | Notes |
| --- | --- | --- |
| Junior Dev 1 | 80,000-120,000 | Full-stack frontend |
| Junior Dev 2 | 80,000-120,000 | Backend |
| Junior Dev 3 (optional) | 60,000-100,000 | Mobile/QA |
| AI API (OpenAI) | 15,000-30,000 | Development phase |
| MongoDB Atlas | 10,000-25,000 | M10+ cluster |
| Vercel Pro | 3,000-5,000 | Frontend hosting |
| AWS (S3 + EC2) | 10,000-20,000 | Backend + storage |
| Domain + SSL | 2,000 | Annual prorated |
| Miscellaneous | 10,000 | Tools, licenses |
| TOTAL | 270,000-445,000 | Per month during development |

## 20.3 Post-Launch Running Costs

| Item | Cost/Month | Notes |
| --- | --- | --- |
| Infrastructure (scaled) | 50,000-200,000 | Depends on user volume |
| AI API | 30,000-100,000 | Scales with usage |
| Team | 300,000-500,000 | Expanded team |
| TOTAL Post-Launch | 380,000-800,000 | Scales with revenue |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# NEXT STEPS — Immediate Actions

## Week 0 (This Week — Pre-Development)

✅ Master Development Plan (THIS DOCUMENT)

Create all 12 AI development skills

Create all auto-working .md files

Set up development environment

Verify existing codebase (30% check)

Create SPRINT-PLAN.md for Week 1

Hire/assign Junior Devs

## Week 1 (Development Begins)

Start PSS database models

Start PSS API endpoints

Start PSS frontend pages

Set up CI/CD pipeline

Configure MongoDB Atlas

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

*EHB Technologies (Pvt.) Ltd. — Master Development Plan v1.0 — 2026-04-14*

*AI-Led Development · 40 Weeks · 30% → 100% · Built for 100 Years*